GOTTLIEB BUILD & DESIGN

CONSTRUCTION OPERATING SYSTEM

VOLUME X

Development, Technical & Release Roadmap

CLAUDE MASTER PROMPT 001 · Document 10-Roadmap

Master Product Requirements Document — Volume X

Status: Draft for Approval

# Table of Contents

# Chapter 1 — Roadmap Philosophy

The roadmap sequences delivery around one governing rule: a phase ships only when it is fully usable end-to-end for its target roles, not when individual features are merely code-complete. Phase 1 is deliberately narrower than the platform's long-term vision (Volume I, Chapter 4) so that the core project/estimating/portal loop reaches real users quickly, with AI and advanced 3D capability layered on top of a proven foundation rather than built in parallel with it.

# Chapter 2 — Phased Release Roadmap

## 2.1 Phase 1 — Foundation

Goal: a Project Manager can run a real project end-to-end, and a Client can see it.

- Projects module with the 21-phase timeline (Volume VI, Ch. 10)

- Core database schema and RLS for Identity, Project, and Financial domains (Volume IV, V)

- Estimating (manual entry, no AI)

- Basic Blueprint Studio (upload, version, manual comparison)

- Approvals, Invoices, Payments (manual entry, Document Generator integration live)

- Client Portal: progress, documents, approvals, messages (no 3D Studio yet)

- Notifications (in-app + email)

- Settings, user/role management

## 2.2 Phase 2 — Visualization & Collaboration

Goal: the signature 3D experience goes live, and the full portal ecosystem opens.

- 3D Design Studio v1 (Volume VIII): viewer, material configurator, approvals-linked change orders

- Material Studio catalog

- Vendor Portal and Subcontractor Portal (Volume VI, Ch. 12–13)

- Scheduling with dependency awareness (no AI yet)

- Reports v1 (Volume VI, Ch. 16)

- Full 16-language i18n rollout including RTL (Volume II, Ch. 6)

## 2.3 Phase 3 — Intelligence Layer

Goal: AI augments the highest-leverage workflows without becoming a dependency for core operation (Volume VII, Ch. 1, 9).

- AI Estimating: Voice Dictation, Photo Upload, Blueprint Upload inputs

- Blueprint Intelligence: recognition and automated comparison

- AI Construction Assistant (internal roles first, then scoped Client access)

- AI Scheduling risk flags

- AI Project Analytics

## 2.4 Phase 4 — Scale & Extension

Goal: extend capture and integration surface as usage volume justifies it.

- AWS-backed media processing and rendering job queues (Volume III, Ch. 2.3)

- Apple RoomPlan / Matterport capture pipeline (Volume III, Ch. 5.3; Volume VIII, Ch. 8)

- Autodesk Platform Services integration

- AI Document Generation drafting assistance (Volume VII, Ch. 6)

- Mobile apps (native or PWA, evaluated against Phase 1–3 web usage data)

# Chapter 3 — Technical Roadmap

- Phase 1: establish CI/CD (Volume III, Ch. 7), environment strategy (Ch. 4), and the shared component library (Volume II) before feature work begins.

- Phase 2: introduce Realtime-backed collaboration features (Volume III, Ch. 2.2) and harden storage/signed-URL patterns for the higher media volume 3D and portals introduce.

- Phase 3: introduce AI service integration points (Volume VII) as isolated, independently deployable services callable from the core app, not embedded logic.

- Phase 4: introduce AWS services only once Supabase/Vercel scaling limits are actually observed in production metrics, not preemptively.

# Chapter 4 — Module Roadmap

| Module | Phase Introduced |
| --- | --- |
| Dashboard, Projects, Settings, Notifications | Phase 1 |
| Estimating (manual), Blueprint Studio (manual), Approvals, Invoices, Payments | Phase 1 |
| Client Portal (core) | Phase 1 |
| 3D Design Studio, Material Studio | Phase 2 |
| Vendor Portal, Subcontractor Portal | Phase 2 |
| Scheduling (dependency-aware), Reports | Phase 2 |
| Construction / field daily reporting depth | Phase 2 |
| Document Integration (deepened self-serve visibility) | Phase 2 |

# Chapter 5 — AI Roadmap

Sequenced per Volume VII, Chapter 9: AI Estimating and Blueprint Intelligence first, then the AI Construction Assistant, then AI Scheduling and Analytics, with AI Document Generation drafting assistance last, gated on Document Generator integration stability (Volume IX).

# Chapter 6 — UI Roadmap

- Phase 1: full design system implementation (Volume II) across Phase 1 modules — no placeholder or generic-library styling ships even in the earliest release.

- Phase 2: 3D Studio-specific visual language (Volume VIII, Ch. 7) and full RTL layout support.

- Phase 3: AI-surfaced UI patterns (suggestion chips, assistant panel) designed to feel native to the existing system, not bolted on.

# Chapter 7 — Database Roadmap

- Phase 1: Identity, Project, Estimating/Financial, and Document Integration domains (Volume IV, Ch. 2.1–2.3, 2.8).

- Phase 2: Blueprint & Design domain fully built out including glb_models and material_selections; Field & Progress and Vendor/Subcontractor domains.

- Phase 3: schema additions to support AI feature metadata (confidence scores, suggestion provenance) without altering core operational tables.

- Every phase transition follows the additive-first migration discipline in Volume IV, Chapter 6 — no destructive migrations against production data.

# Chapter 8 — Deployment Roadmap

Environment strategy (Volume III, Chapter 4) is established before Phase 1 feature work begins. Each phase deploys through the same preview → staging → production pipeline (Volume III, Chapter 7); no phase introduces a parallel or shortcut deployment path.

# Chapter 9 — Testing Roadmap

- Phase 1: RLS policy test coverage (Volume V, Ch. 9) for every table shipped; core workflow end-to-end tests for the Project Manager and Client journeys.

- Phase 2: portal-isolation multi-tenant test fixtures (Volume V, Ch. 6); 3D Studio performance testing against the polygon/texture budgets (Volume VIII, Ch. 2A).

- Phase 3: AI output review-before-commit behavior explicitly tested (Volume VII, Ch. 1) — no AI feature can be verified as complete unless its fallback-to-manual path is also tested.

# Chapter 10 — Release & Scaling Roadmap

Phase 1 targets an initial cohort of live projects under close PM/Administrator supervision before wider rollout. Each subsequent phase's entry criterion is stable, low-incident operation of the prior phase's modules in production — not a fixed calendar date. Scaling decisions (Chapter 3, Phase 4) are driven by observed Supabase and Vercel metrics against the non-functional targets in Volume III, Chapter 6, keeping the platform's growth evidence-based rather than speculative.

# Chapter 11 — Closing Statement

This ten-volume PRD is the complete architectural, product, design, and operational foundation for Gottlieb Build & Design. Every subsequent build prompt should cite the specific volume and chapter it implements, and any scope change material enough to contradict a volume should be resolved by revising that volume, not by silent drift in the code. With this foundation approved, the platform is ready to move from specification into the Phase 1 build.

End of Master Product Requirements Document. Volumes I–X complete.